# AI-Powered Kubernetes Copilot - Project Documentation

Version 1.0

## Project Overview

The AI-Powered Kubernetes Copilot is an intelligent assistant that combines Kubernetes observability, Prometheus metrics, RAG, and LLMs to automate incident investigation, root cause analysis, and troubleshooting.

## Business Problem

Engineers spend significant time checking logs, metrics, runbooks, and previous incidents before identifying the root cause of Kubernetes issues.

## Current Manual Process

Check pod status, inspect logs, analyze Prometheus metrics, search documentation, perform RCA, and recommend fixes. Typical effort: 60–80 minutes per incident.

## Proposed Solution

The AI Copilot automatically collects Kubernetes data, gathers Prometheus metrics, retrieves historical solutions from a knowledge base, performs RCA, and generates recommendations.

## Benefits

Reduce MTTR, automate repetitive investigations, centralize knowledge, assist junior engineers, and improve operational efficiency.

## Free Technology Stack

Python, FastAPI, LangChain, ChromaDB, Sentence Transformers, Minikube, Kubernetes, Prometheus, Grafana, Docker, Streamlit, GitHub, Gemini Free Tier.

# Step-by-Step Project Execution Roadmap

## Phase 1 - Kubernetes Foundation (Week 1)

Install Docker, Minikube, kubectl, create cluster, deploy sample app.

## Phase 2 - Monitoring Setup (Week 2)

Install Prometheus and Grafana, configure metrics collection.

## Phase 3 - Kubernetes Data Collection (Week 3)

Use Python Kubernetes client to fetch pods, logs, events, deployments.

## Phase 4 - Prometheus Integration (Week 4)

Connect to Prometheus API and collect CPU, memory, restart metrics.

## Phase 5 - Build RAG System (Week 5)

Create embeddings, load runbooks and troubleshooting guides into ChromaDB.

## Phase 6 - AI Agent Development (Week 6)

Build LangChain agent integrating Kubernetes and Prometheus tools.

## Phase 7 - Streamlit UI (Week 7)

Create chat interface and incident dashboard.

## Phase 8 - Dockerization (Week 8)

Create Dockerfile and package application.

## Phase 9 - Kubernetes Deployment (Week 9)

Deploy the copilot into Kubernetes using Deployment and Service manifests.

## Phase 10 - Enterprise Enhancements (Week 10)

Add RCA reports, history tracking, Slack integration, multi-cluster support.